Nestle Lanka Smart Rural Logistics

Sprint 3 - Planning Document

Course: Computing Project
Date: May 2026
Sprint Duration: 2 Weeks
Team: Nestle Lanka Logistics Dev Team

# Table of Contents

1. Sprint Goal

2. Key Definitions

3. User Stories

4. Sprint Backlog

5. Features to Implement

6. Feature Priority Matrix

7. Sprint 3 Feature Details

8. Acceptance Criteria

9. Technical Architecture

# 1. Sprint Goal

Enhance the Nestle Lanka Smart Rural Logistics platform with advanced communication, intelligence, and production-readiness features that transform the system from a functional prototype into a polished, demo-ready product.

Sprint 3 focuses on three strategic pillars:

- Communication:   Communication:

Implement real-time chat between drivers and managers to close the communication loop.

- Intelligence:   Intelligence:

Add driver performance analytics with radar-chart scorecards and geofencing-based automation.

- Production Readiness:   Production Readiness:

Integrate push notifications, digital invoicing, and offline/PWA support for enterprise-grade capability.

By the end of Sprint 3, the platform will showcase a complete logistics lifecycle - from collection request to delivery confirmation - enhanced with real-time communication, intelligent automation, and offline resilience.

# 2. Key Definitions

Sprint Goal: A short, clear statement that describes the purpose and desired outcome of a sprint. It gives the development team a shared objective and guides decisions throughout the sprint. The sprint goal answers: "Why are we doing this sprint?"

User Story: A brief, plain-language description of a feature written from the perspective of the end user. It follows the format: "As a [role], I want [feature] so that [benefit]." User stories help the team focus on delivering value to actual users.

Sprint Backlog: The set of user stories, tasks, and work items selected from the product backlog for completion during the current sprint. It represents the team's commitment and is a living document updated daily as work progresses.

Feature: A distinct, user-facing piece of functionality in the application. A feature provides tangible value and can be demonstrated to stakeholders. Features are broken down into user stories and tasks for implementation.

Acceptance Criteria: A set of predefined conditions that a feature or user story must satisfy to be considered complete. Written before development begins, they serve as a contract between the product owner and the development team.

Definition of Done (DoD): A shared agreement defining when a work item is truly complete. For this project: feature implemented, tested with Playwright, responsive on mobile, integrated with Firebase, and documented.

Sprint: A time-boxed iteration (typically 1-4 weeks) during which a usable, potentially shippable product increment is created. Sprint 3 is a 2-week sprint representing the final development phase.

# 3. User Stories

## S3-1: Real-Time Chat

As a Fleet Manager, I want to send instant messages to drivers on active routes so that I can communicate route changes without leaving the platform.

As a Driver, I want to receive and reply to messages from the control tower so that I can get real-time guidance without making phone calls.

As a Fleet Manager, I want to see unread message indicators on my dashboard so that I never miss an urgent driver communication.

## S3-3: Driver Performance Scorecard

As a Fleet Manager, I want to view individual driver performance metrics on a scorecard page so that I can evaluate driver efficiency and identify improvement areas.

As a Fleet Manager, I want to see radar charts visualizing on-time delivery %, fuel efficiency, compliance so that I can quickly compare driver strengths at a glance.

As a Driver, I want to view my own performance badge (Gold/Silver/Bronze) so that I am motivated to maintain high standards.

## S3-4: Push Notifications

As a Driver, I want to receive push notifications for new dispatch assignments even when the tab is in background so that I never miss an urgent pickup request.

As a Fleet Manager, I want to receive push alerts for SOS emergencies and collection requests so that I can respond to critical events immediately.

As a Center Operator, I want to receive a push notification when a truck is dispatched so that I can prepare for collection without constantly checking.

## S3-5: Geofencing Alerts

As a Fleet Manager, I want to see automatic alerts when a truck enters 200m of a collection point so that I have real-time awareness of collection progress.

As a Driver, I want to have my stop auto-update to Arrived when I enter the geofence so that I can focus on driving instead of manual updates.

## S3-8: Collection Receipt / Digital Invoice

As a Driver, I want to generate a digital receipt after each delivery so that I have proof of delivery for records.

As a Fleet Manager, I want to view and download PDF receipts from the ledger so that I can maintain auditable records.

As a Center Operator, I want to receive a branded invoice confirming collection details so that I have documentation for reconciliation.

## S3-10: PWA / Offline Mode

As a Driver, I want to continue using the driver hub without internet in rural areas so that my workflow is not interrupted by poor coverage.

As a Driver, I want to have GPS data queued and auto-synced when connectivity returns so that no data is lost during offline periods.

As a Driver, I want to install the app to my phone home screen so that I can access it like a native app.

# 4. Sprint Backlog

The following table represents the Sprint 3 backlog - all work items committed for this sprint.

| ID | Task | Feature | Est. | Status |
| --- | --- | --- | --- | --- |
| T-01 | Design chat UI components | S3-1 | 4h | To Do |
| T-02 | Implement Firebase RTDB chat model | S3-1 | 3h | To Do |
| T-03 | Build real-time message listener | S3-1 | 4h | To Do |
| T-04 | Add unread message badge counters | S3-1 | 2h | To Do |
| T-05 | Integrate chat into dashboard | S3-1 | 3h | To Do |
| T-06 | Integrate chat into driver hub | S3-1 | 3h | To Do |
| T-07 | Design scorecard page layout | S3-3 | 3h | To Do |
| T-08 | Implement Chart.js radar chart | S3-3 | 4h | To Do |
| T-09 | Build driver metrics engine | S3-3 | 5h | To Do |
| T-10 | Add gamification badges | S3-3 | 2h | To Do |
| T-11 | Configure Firebase Cloud Messaging | S3-4 | 4h | To Do |
| T-12 | Implement push notification SW | S3-4 | 4h | To Do |
| T-13 | Add notification permission flow | S3-4 | 2h | To Do |
| T-14 | Trigger notifications for events | S3-4 | 3h | To Do |
| T-15 | Implement geofence detection | S3-5 | 4h | To Do |
| T-16 | Draw geofence circles on map | S3-5 | 2h | To Do |
| T-17 | Auto-update stop on geofence entry | S3-5 | 3h | To Do |
| T-18 | Design receipt HTML template | S3-8 | 3h | To Do |
| T-19 | Implement PDF generation | S3-8 | 3h | To Do |
| T-20 | Add QR code to receipt | S3-8 | 2h | To Do |
| T-21 | Create manifest.json and SW | S3-10 | 3h | To Do |
| T-22 | Implement offline queue and sync | S3-10 | 5h | To Do |
| T-23 | Add install-to-home prompt | S3-10 | 2h | To Do |
| T-24 | Write Playwright tests | All | 6h | To Do |

# 5. Features to Implement

Sprint 3 introduces 6 new features selected for maximum presentation impact, technical depth, and feasibility.

## S3-1: Real-Time Chat / Messaging System

In-app messaging between Driver and Manager via Firebase RTDB. Chat bubble UI in dashboard sidebar and driver page. Unread message badges. Enables communication without leaving the platform.

Effort: Medium | 19 hours

## S3-3: Driver Performance Scorecard

New page showing driver metrics: on-time delivery %, avg trip time, fuel efficiency, incident count, volume, compliance. Chart.js radar charts. Gamification badges (Gold/Silver/Bronze).

Effort: Medium | 14 hours

## S3-4: Push Notification System

Browser push notifications for dispatch, SOS, collection requests, delivery confirmations. Uses FCM/Web Push API. Works with background tabs.

Effort: Medium | 13 hours

## S3-5: Geofencing Alerts

Auto-detect driver entering 200m of collection zone. Dashboard notification. Auto-update stop status. Visual geofence circles on Leaflet map.

Effort: Medium | 9 hours

## S3-8: Collection Receipt / Digital Invoice

Printable receipt with Nestle branding, collection details, QR code linking to ledger. PDF via print-styled HTML.

Effort: Low | 8 hours

## S3-10: PWA / Offline Mode

manifest.json + service worker. Driver page works offline with data queue. Install-to-home-screen. Rural connectivity resilience.

Effort: Medium | 10 hours

# 6. Feature Priority Matrix

Features prioritized using MoSCoW method based on presentation impact and technical complexity.

| Priority | Feature | Rationale |
| --- | --- | --- |
| Must Have | S3-1: Real-Time Chat | Completes the communication loop. Every logistics demo benefits from live messaging. |
| Must Have | S3-3: Driver Performance Scorecard | Adds a new page with Chart.js radar charts. Demonstrates data analysis capability. |
| Must Have | S3-4: Push Notifications | Shows the system is production-ready. Massive demo impact. |
| Should Have | S3-5: Geofencing Alerts | Builds on existing GPS tracking. Auto-arriving is a killer demo moment. |
| Should Have | S3-8: Collection Receipt / Digital Invoice | Quick to build, high polish factor. Shows end-to-end workflow completion. |
| Nice to Have | S3-10: PWA / Offline Mode | Differentiator for rural logistics. "Works without internet" is powerful. |

# 7. Sprint 3 Feature Details (from Feature Analysis)

## Tier 1 - High-Impact Features

| # | Feature | Effort | Impact | Description |
| --- | --- | --- | --- | --- |
| S3-1 | Real-Time Chat | Medium | 5/5 | In-app messaging Driver-Manager via Firebase RTDB. Chat bubbles, unread badges. |
| S3-3 | Driver Performance Scorecard | Medium | 5/5 | Driver metrics with radar chart. Gamification badges. |
| S3-4 | Push Notifications | Medium | 5/5 | Browser push via FCM. Works in background tabs. |

## Tier 2 - Feature Completeness and Polish

| # | Feature | Effort | Impact | Description |
| --- | --- | --- | --- | --- |
| S3-5 | Geofencing Alerts | Medium | 4/5 | Auto-detect 200m radius entry. Visual geofence on map. |
| S3-8 | Digital Invoice | Low | 4/5 | Branded receipt with QR code. PDF export. |

## Tier 3 - Advanced and Differentiating

| # | Feature | Effort | Impact | Description |
| --- | --- | --- | --- | --- |
| S3-10 | PWA / Offline Mode | Medium | 5/5 | Service worker + manifest. Offline queue. Install to home screen. |

# 8. Acceptance Criteria

## S3-1: Real-Time Chat

> Manager can open chat panel from dashboard sidebar

> Driver can open chat panel from driver hub

> Messages appear in real-time without page refresh

> Unread message count badge visible on navigation tabs

> Chat history persists in Firebase RTDB

> Messages display sender name and timestamp

## S3-3: Driver Performance Scorecard

> Scorecard page loads with radar chart for selected driver

> Metrics: on-time %, avg trip time, fuel efficiency, incidents, volume, compliance

> Gamification badge displayed based on overall score

> Data pulled from Firebase logs/collections

> Chart is responsive on mobile

## S3-4: Push Notifications

> User prompted for notification permission on first visit

> Push notification for new dispatch (driver)

> Push notification for SOS emergency (manager)

> Push notification for collection request (manager)

> Notifications work when tab is in background

> Click navigates to relevant page

## S3-5: Geofencing Alerts

> Geofence circles visible on dashboard map

> "Approaching" alert when driver enters geofence

> Stop status auto-updates to Arrived

> Alert disappears on geofence exit

## S3-8: Digital Invoice

> Receipt generated after delivery confirmation

> Includes: branding, driver, center, volume, temp, timestamp

> Can be printed or downloaded as PDF

> QR code links to ledger record

## S3-10: PWA / Offline Mode

> manifest.json configured with app metadata and icons

> Service worker caches critical assets

> Driver hub functional without internet

> GPS data queued during offline periods

> Auto-sync when connectivity restored

> Install to Home Screen prompt on supported browsers

# 9. Technical Architecture

## New Firebase RTDB Paths

| Firebase Path | Purpose |
| --- | --- |
| chats/{convId}/messages/{msgId} | Chat messages between driver and manager |
| chats/{convId}/meta | Last message, unread counts, participants |
| driver_scores/{driverId} | Calculated performance metrics per driver |
| geofences/{zoneId} | Geofence zone definitions (lat, lng, radius) |
| receipts/{receiptId} | Digital invoice/receipt records |
| notifications/{userId}/tokens | FCM push notification tokens |

## New Pages / Components

| Component | Description |
| --- | --- |
| scorecard.html | Driver Performance Scorecard with Chart.js radar charts |
| Chat Sidebar (dashboard) | Sliding chat panel in existing dashboard |
| Chat Panel (driver) | Chat interface in driver hub |
| Receipt Template | Print-styled HTML for digital invoices |
| firebase-messaging-sw.js | Service worker for FCM push notifications |
| sw.js | Service worker for PWA offline caching |
| manifest.json | PWA manifest with app metadata |

## Technology Stack

| Technology | Details |
| --- | --- |
| Frontend | HTML5, CSS3, JavaScript (ES6+) |
| Styling | TailwindCSS + Custom Glassmorphism |
| Maps | Leaflet.js with OpenStreetMap |
| Charts | Chart.js (radar, bar, line) |
| Backend | Firebase Realtime Database |
| Auth | Firebase Auth (Email/Password) |
| Push | Firebase Cloud Messaging (FCM) |
| Testing | Playwright (E2E) |
| Hosting | Firebase Hosting |